INGREDIENTIQ PERSONAL TRACKER

16-week private working file for tracking the group project

| How to use | Type X inside [ ] as tasks are completed, or replace it with a tick mark. Use the Notes / blocker column during your weekly team check-in. |
| --- | --- |

Personal note: This is a working tracker, not a professor-facing document. It is not password-protected, so store it privately if needed.

Month 1: Foundation and core game

Month target: A local 10-question game works with approved, balanced food data.

| Week | Main aim | A: Frontend | B: Backend / DB | C: Data / Research | Track | Notes / blocker |
| --- | --- | --- | --- | --- | --- | --- |
| W1 | Scope and data setup | Map one round: card -> answer -> reveal -> score. Agree on minimum screens. | Choose stack; create repository; define foods, sessions, and responses fields. | Confirm NOVA terminology, inspect dataset, and write card-approval rules. | A [ ] B [ ] C [ ] Week [ ] |  |
| W2 | Approved cards + static prototype | Build a static 10-question screen with four answers and score counter. | Create database schema and a repeatable food-card import path. | Lead review of 200 candidates. Team approves/rejects cards with notes. | A [ ] B [ ] C [ ] Week [ ] |  |
| W3 | Connect real food data | Replace temporary cards with one random real food card at a time. | Seed approved foods and return questions without exposing the answer. | Check names, ingredients, duplicates, and NOVA-level balance. | A [ ] B [ ] C [ ] Week [ ] |  |
| W4 | First complete game loop | Add feedback, reveal, score summary, and restart behaviour. | Save guess, actual level, response time, and anonymous session ID. | Write factual reveal text and check every seeded card. | A [ ] B [ ] C [ ] Week [ ] |  |

Month 2: MVP completion and internal testing

Month target: The game is mobile-ready, shareable, and stable enough for a professor demo.

| Week | Main aim | A: Frontend | B: Backend / DB | C: Data / Research | Track | Notes / blocker |
| --- | --- | --- | --- | --- | --- | --- |
| W5 | Mobile reliability | Improve responsive layout, loading state, and first-time instructions. | Prevent repeats in a round and validate answer-logging rules. | Replace weak/unfamiliar cards; keep 100+ balanced approved cards. | A [ ] B [ ] C [ ] Week [ ] |  |
| W6 | Minimal data collection | Improve start, results, and replay screens; keep design simple. | Add anonymous sessions and response export. Skip login unless required. | Define analysis metrics: accuracy, wrong guesses, score, and time. | A [ ] B [ ] C [ ] Week [ ] |  |
| W7 | Staging and usability test | Polish labels, button states, accessibility, and mobile spacing. | Deploy a staging link and test data flow off the local computer. | Run 5-10 person usability test; record clear feedback. | A [ ] B [ ] C [ ] Week [ ] |  |
| W8 | MVP checkpoint | Fix important usability issues; do not add game modes. | Fix deployment, data, and logging issues found in testing. | Update cards/wording and prepare professor checkpoint notes. | A [ ] B [ ] C [ ] Week [ ] |  |

Month 3: Pilot preparation and data collection

Month target: Collect a clean, stable pilot dataset without changing core game behaviour mid-study.

| Week | Main aim | A: Frontend | B: Backend / DB | C: Data / Research | Track | Notes / blocker |
| --- | --- | --- | --- | --- | --- | --- |
| W9 | Prepare the pilot | Make only small clarity fixes and a short instruction screen. | Add simple card-update workflow only if currently necessary. | Prepare participant instructions, recruitment message, and consent text if needed. | A [ ] B [ ] C [ ] Week [ ] |  |
| W10 | Launch pilot | Support players and fix only game-breaking issues. | Monitor errors; confirm response data stores and exports correctly. | Start recruitment; track participation and card complaints. | A [ ] B [ ] C [ ] Week [ ] |  |
| W11 | Continue data collection | Keep UI and game logic stable while the pilot runs. | Check for duplicate, incomplete, or corrupted response records. | Continue recruitment and compare response count with the target. | A [ ] B [ ] C [ ] Week [ ] |  |
| W12 | Close and prepare data | Freeze feature work; fix critical bugs only. | Export final responses and lock code/data used for the pilot. | Remove test records, document exclusions, and prepare analysis file. | A [ ] B [ ] C [ ] Week [ ] |  |

Month 4: Analysis, report, and final demo

Month target: Deliver a polished game, analysis, report, and presentation with time left for fixes.

| Week | Main aim | A: Frontend | B: Backend / DB | C: Data / Research | Track | Notes / blocker |
| --- | --- | --- | --- | --- | --- | --- |
| W13 | Analyze results | Capture polished screenshots and help present key findings clearly. | Generate tables for accuracy, guesses, time, and misclassified foods. | Analyze results by NOVA level and identify misunderstood foods. | A [ ] B [ ] C [ ] Week [ ] |  |
| W14 | Report and slides | Prepare demo flow, screenshots, and visual consistency. | Document database structure, deployment, and data workflow. | Write methods, results, limitations, attribution, and conclusion. | A [ ] B [ ] C [ ] Week [ ] |  |
| W15 | Final quality review | Test full game on mobile/desktop and rehearse demo. | Check deployment, exports, and final-version recovery. | Check report terminology, source attribution, and data consistency. | A [ ] B [ ] C [ ] Week [ ] |  |
| W16 | Submission buffer + presentation | Handle final visual fixes and present the live game. | Answer database and deployment questions during the demo. | Answer methodology, data, and analysis questions during the demo. | A [ ] B [ ] C [ ] Week [ ] |  |